Project title: Team-up: A Collaborative Study & Team Planning Hub

Team ID: 6

Team members: Malaika Farooq (1002311562), Aditi Vishal (1002387938), Amogh Dhole (1002055522), Krishan Lnu (1002306864)

Submission date: October 23, 2026

1. Project status summary and changes from proposal - Aditi Vishal

Teamup is a web-based collaboration platform designed to help students find suitable study partners, coordinate study sessions, and manage group projects. Its planned features include student profiles, team creation, shared calendars, task boards, shared resources, notifications, progress dashboards, and AI-enabled teammate matching.

Currently, the application is fully functional, with task board, shared calendar, shared notes, create/join teams, and user profile has been implemented. Major accomplishments include hosting the website on the cloud, creating test cases and making sure the website is according to UI standards. Remaining work includes AI features and few API designs.

| Item | Approved proposal | Current status / changes | Reason / impacts |
| --- | --- | --- | --- |
| Scope | Student collaboration hub with teams and study groups, which includes: tasks boards, scheduling using shared calendar, resources, notifications, and dashboards. | Unchanged and on track | No impact |
| Requirements | User authentication, user profiles, group/team membership, availability overlap using shared calendar, task tracking, and owner/member permissions. | Implemented | No impact |
| Technology / architecture | React, TypeScript, PostgreSQL, Lovable Cloud, Supabase authentication, JWT, and row-level security. | Approved and current stack is being used | No impact |
| AI-enabled feature | Suggesting compatible study partners or teammates based on a user’s profile, skills, availability and current workload. | Work in progress | No impact |

2. Agile execution and backlog evidence

Show how the selected Agile method is being used in practice. If using Scrum, provide the completed/current sprint backlog(s). If using Kanban or a hybrid approach, provide equivalent work-in-progress and flow evidence.

| Agile item | Current evidence |
| --- | --- |
| Method and cadence | [Scrum / Kanban / hybrid; sprint length or review cadence] |
| Ceremonies actually performed | [Planning, stand-up, review, retrospective; frequency and evidence] |
| Definition of Done | [Current DoD and whether it is being followed] |
| Backlog management | [How priorities / estimates changed and why] |
| Repository / issue tracking | [How work is linked to commits, issues, stories, or tasks] |

2.1 Sprint / iteration progress

Include all completed and current sprint/iteration items. Add rows as needed.

| ID | User story / task | Planned sprint | Estimate | Status | Evidence / link |
| --- | --- | --- | --- | --- | --- |
| PB-01 | [Item] | [Sprint] | [SP / hours] | [Done / In progress / Blocked] | [Commit, screenshot, test, issue] |
| PB-02 | [Item] | [Sprint] | [SP / hours] | [Status] | [Evidence] |
| PB-03 | [Item] | [Sprint] | [SP / hours] | [Status] | [Evidence] |
| PB-04 | [Item] | [Sprint] | [SP / hours] | [Status] | [Evidence] |
| PB-05 | [Item] | [Sprint] | [SP / hours] | [Status] | [Evidence] |

3. Planned vs actual progress analysis

Compare the ideal/planned schedule from the proposal with actual progress. Identify where the team is ahead, on time, or behind, and explain the cause and corrective action. Use measurable schedule evidence.

| Milestone / deliverable | Planned date / % | Actual date / % | Variance | Cause | Corrective action |
| --- | --- | --- | --- | --- | --- |
| [Milestone 1] | [Plan] | [Actual] | [Ahead / behind] | [Why] | [Action] |
| [Milestone 2] | [Plan] | [Actual] | [Variance] | [Why] | [Action] |
| [Milestone 3] | [Plan] | [Actual] | [Variance] | [Why] | [Action] |
| [Milestone 4] | [Plan] | [Actual] | [Variance] | [Why] | [Action] |

Required figure: include an updated Gantt chart showing baseline/planned work and actual progress to date.

[Insert Gantt chart here]

4. Architecture and design progress - Aditi Vishal

Provide at least three current design artifacts and explain how they guide implementation. At minimum, include the system architecture plus two additional models appropriate to your project.

| Required design evidence | What to include |
| --- | --- |
| System architecture (required) | Major components, interfaces, data flow, external services, AI component, and deployment boundary. |
| Use-case / user-interaction model | Key actors and use cases, or equivalent user-flow model for the implemented scope. |
| Detailed design model | Class/domain model, sequence/object-interaction diagram, ER/database model, API/interface model, or equivalent. |
| Additional design (optional) | A fourth model if needed to explain a major subsystem or workflow. |

4.1 Design decision justification

For each included artifact, explain what decision it supports. If alternatives were considered, briefly identify the alternatives and justify the design selected for implementation.

| Artifact | Decision supported | Alternative(s) considered | Why this design was selected |
| --- | --- | --- | --- |
| Design 1 | [Decision] | [Alternative] | [Justification] |
| Design 2 | [Decision] | [Alternative] | [Justification] |
| Design 3 | [Decision] | [Alternative] | [Justification] |

5. Implementation progress and user interface

Describe what is implemented now. Include screenshots from the working system for major completed flows, not only mockups. Identify the hardware, software, frameworks, libraries, APIs, databases, and services actually used.

| Component / feature | Implementation status | Technology used | Evidence / screenshot | Known issue / next step |
| --- | --- | --- | --- | --- |
| [Feature / component] | [Complete / partial] | [Stack / library] | [Figure / link] | [Issue / next] |
| [Feature / component] | [Complete / partial] | [Stack / library] | [Figure / link] | [Issue / next] |
| [Feature / component] | [Complete / partial] | [Stack / library] | [Figure / link] | [Issue / next] |
| [Feature / component] | [Complete / partial] | [Stack / library] | [Figure / link] | [Issue / next] |

5.1 User-interface rationale

Explain how the current UI supports the target users. Address usability/accessibility choices, navigation, consistency, feedback/error handling, and any user feedback or heuristic evaluation performed.

[Write UI rationale here]

6. AI-enabled feature and AI-assisted development

6.1 Required AI-enabled product feature

Report the current implementation status of the required AI-enabled feature. The feature must be part of the software product—not merely an AI tool used by the team.

| Item | Current progress |
| --- | --- |
| Feature and user value | [What the AI-enabled feature does and why it matters] |
| Input | [Data / user input / context] |
| Output | [Prediction / recommendation / generated content / other] |
| Model / service | [Model, API, library, or hosted service] |
| Integration point | [Where it connects to the application architecture] |
| Evaluation | [Metric, test set, user rating, precision/recall, acceptance criterion, etc.] |
| Limitation / ethical concern | [Bias, privacy, hallucination, reliability, cost, explainability, etc.] |
| Current evidence | [Screenshot, sample output, test result, or demo link] |

6.2 AI tools used across development phases

Document AI-assisted work in at least three development phases. AI output must not be accepted blindly: show how the team reviewed, tested, corrected, or rejected it.

| Phase | AI tool | Task / purpose | Prompt or input summary | Output used | Validation / correction | Evidence |
| --- | --- | --- | --- | --- | --- | --- |
| Requirements / planning | [Tool] | [Task] | [Prompt summary] | [Used output] | [How checked] | [Link / artifact] |
| Design | [Tool] | [Task] | [Prompt summary] | [Used output] | [How checked] | [Evidence] |
| Implementation | [Tool] | [Task] | [Prompt summary] | [Used output] | [How checked] | [Evidence] |
| Testing / QA | [Tool] | [Task] | [Prompt summary] | [Used output] | [How checked] | [Evidence] |
| Documentation / PM | [Optional] | [Task] | [Prompt summary] | [Used output] | [How checked] | [Evidence] |

7. Testing, quality, and updated risk status

Report actual testing completed so far and compare results with the measurable quality criteria in the proposal. Include the approved automated-testing tool where applicable.

| Area | What has been tested | Tool / method | Current result | Target / pass criterion | Next action |
| --- | --- | --- | --- | --- | --- |
| Functional | [Features tested] | [Unit / integration / system] | [Result] | [Criterion] | [Next] |
| Automated | [Flows automated] | [Cypress / Appium / Selenium / other] | [Result] | [Criterion] | [Next] |
| Nonfunctional | [Performance / security / usability / accessibility] | [Method] | [Result] | [Criterion] | [Next] |
| AI feature | [AI behavior tested] | [Metric / human review] | [Result] | [Criterion] | [Next] |

7.1 Risk update

Update the most important risks from the proposal. Add new risks only when justified by current project evidence.

| ID | Risk statement | P | I | P×I | Status / trigger | Response, owner, and action taken |
| --- | --- | --- | --- | --- | --- | --- |
| R-01 | Because [cause], [event] may occur, resulting in [consequence]. | [1–5] | [1–5] | [ ] | [Open / changed] | [Action; owner] |
| R-02 | [Risk] | [ ] | [ ] | [ ] | [Status] | [Action] |
| R-03 | [Risk] | [ ] | [ ] | [ ] | [Status] | [Action] |
| R-04 | [Risk] | [ ] | [ ] | [ ] | [Status] | [Action] |
| R-05 | [Risk] | [ ] | [ ] | [ ] | [Status] | [Action] |

8. Remaining schedule and completion plan

Prepare an updated Gantt chart for all remaining work. The remaining schedule must agree with the current backlog, known risks, and team capacity.

| Remaining milestone / task | Owner | Start | Finish | Dependency | Target sprint | Completion criterion |
| --- | --- | --- | --- | --- | --- | --- |
| [Task] | [Name] | [Date] | [Date] | [Dependency] | [Sprint] | [Definition of done] |
| [Task] | [Name] | [Date] | [Date] | [Dependency] | [Sprint] | [Criterion] |
| [Task] | [Name] | [Date] | [Date] | [Dependency] | [Sprint] | [Criterion] |
| [Task] | [Name] | [Date] | [Date] | [Dependency] | [Sprint] | [Criterion] |
| [Task] | [Name] | [Date] | [Date] | [Dependency] | [Sprint] | [Criterion] |

[Insert remaining-work Gantt chart here]

9. Team contribution, evidence, and references

Identify each member's actual contribution since the proposal. Contributions should be consistent with repository history, backlog ownership, testing evidence, and presentation responsibilities.

| Member | Current role | Completed contributions | Current / next responsibility | Evidence (name of section or attached result of the work) |
| --- | --- | --- | --- | --- |
| Malaika Farooq | [Role] | [Specific completed work] | [Next work] | [Commit / issue / artifact] |
| Aditi Vishal | [Role] | [Specific completed work] | [Next work] | [Evidence] |
| Amogh Dhole | [Role] | [Specific completed work] | [Next work] | [Evidence] |
| Krishan Lnu | [Role] | [Specific completed work] | [Next work] | [Evidence] |

9.1 References and resources

List external APIs, datasets, libraries, documentation, research sources, AI services, and other resources used. Use a consistent citation format and identify licenses/usage restrictions where relevant.

| Resource | Purpose | URL / citation | License / access note |
| --- | --- | --- | --- |
| [Resource] | [How used] | [Citation / link] | [License / access] |
| [Resource] | [How used] | [Citation / link] | [License / access] |
| [Resource] | [How used] | [Citation / link] | [License / access] |

Submission checklist

☐ The report describes current project status rather than repeating the proposal.

☐ Changes in scope, requirements, architecture, technology, or AI feature are identified and justified.

☐ Updated product backlog and sprint/iteration evidence are included.

☐ Planned vs. actual progress is quantified and explained.

☐ The updated Gantt chart shows actual progress and all remaining work.

☐ At least three current design artifacts are included and tied to implementation decisions.

☐ Implementation screenshots show working progress for major features.

☐ The required AI-enabled product feature includes implementation status and evaluation evidence.

☐ AI-tool use is documented across at least three development phases, including validation/correction.

☐ Testing results are compared with measurable quality criteria.

☐ Major risks are updated with current exposure, response, and owner.

☐ Every team member has specific completed and remaining responsibilities.

☐ References, APIs, datasets, libraries, and external resources are documented.

Instructor note: Evidence should be consistent across the backlog, repository/issue tracker, screenshots, diagrams, Gantt chart, testing results, and team-contribution table. Unsupported claims may receive reduced credit.